# Intelligent Email Agent

Date: 2025-11-24

## Project Description

The Inteligent Email Agent project streamlines email account management, organization, and security. Phase 1 establishes the foundational platform, focusing on local .eml ingestion, LLM-powered classification, guardrails, and semantic search. Future work extends to IMAP processing and a richer UI beyond Streamlit.

## Objectives

Local .eml ingestion with guardrail-heavy sample data sets (sample_emails, enron_small).

LLM-based topic classification and category tagging; retry/backoff and safer JSON parsing in agents.

Semantic search over embedded markdown/text via Chroma vector store with result filtering/labeling.

Streamlit UI for loading emails, classification pipeline, search/results overview, and maintenance tools.

Documented test commands, prompts, and linting; tracked demo data for reproducible usage tests.

## Future Work

Add IMAP ingestion pipeline with markdown conversion and guardrails; optional SMTP for replies.

Replace Streamlit with a higher-quality UI (e.g., FastAPI + HTMX/Tailwind or React) featuring triage views, bulk actions, and charts.

Phishing/risk agent with threat intel feeds (URLhaus/OpenPhish/Spamhaus) and homoglyph/reply-to checks.

Bulk action/quarantine workflow with dry-run/undo, audit logging, and admin/auth hardening.

Enhanced analytics: category/risk trends, topic memory, and configurable routing/fallback rules.

Config/secret encryption (keyring/Fernet), audit logs, and deployment guides.

## Tech Stack

Python 3.12, LangChain (OpenAI adapters)

Embeddings/Vector store: Chroma

UI: Streamlit (current); plan to move to richer UI framework

Testing/Linting: Pytest, Ruff

## Deliverables

Working Streamlit app with local .eml ingestion, classification, and semantic search

Tracked demo datasets (sample_emails, enron_small) and prompts in data/prompts/

Agent retries/backoff and JSON parsing hardening

Documentation updates (README, testing commands, data notes)

## Milestones

M1: Stabilize local ingestion/classification/search with guardrail samples and tests (done)

M2: IMAP ingestion + markdown pipeline + guardrails (next)

M3: UI upgrade (non-Streamlit) with triage/bulk actions and analytics

M4: Phishing/risk agent + threat feeds + quarantine

M5: Security hardening (auth/encryption/audit) and deployment polish

## Challenges & Risks

Model/output variability → mitigated with retries/backoff and stricter parsing (more needed for risk agent)

UI limitations in Streamlit for complex flows → plan to move to richer frontend

IMAP provider differences and MIME edge cases → addressed by extending parser/markdown/guardrails